Project Charter Document

Project Name:	Card Manufacturing Analysis

Industry:           	Retail

Department:	Market Analysis

Product/Process:	Data Analysis

Prepared By

| Document Owner(s) | Project/Organization Role |
| --- | --- |
| JANAGAM TEJA | DATA ANALYST |

Project Charter Version Control

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 1.0 | 24/09/2025 | JANAGAM TEJA | Created document of Project charter and data analyst check list. |
| 1.1 | 25/09/2025 | JANAGAM TEJA | Done some research on the project and gone through some relevent research papers |
| 1.2 | 27/09/2025 | JANAGAM TEJA | Created the research tracker document |
| 1.3 | 30/09/2025 | JANAGAM TEJA | Created the Project architecture diagram |
| 1.4 | 06/10/2025 | JANAGAM TEJA | Collected datasets from Kaggle related to the problem statement. |
| 1.5 | 09/10/2025 | JANAGAM TEJA | Done EDA document |
| 1.6 | 12/10/2025 | JANAGAM TEJA | Completed preprocessing for the raw dataset using python. |
| 1.7 | 14/10/2025 | JANAGAM TEJA | Completed preprocessing using sql. |
| 1.8 | 21/10/2025 | JANAGAM TEJA | Developed dashboards to visualize data and drive decision-making |

TABLE OF CONTENTS

1	PROJECT CHARTER PURPOSE	3

2	PROJECT EXECUTIVE SUMMARY	3

3	PROJECT OVERVIEW	4

4	PROJECT SCOPE	4

4.1	Project Deliverables	4

4.2	Deliverables Out of Scope	4

4.3	Project Duration (start date: 22/09/2025 End date: 22/10/2025)	5

5	PROJECT CONDITIONS	5

5.1	Project Assumptions	5

5.2	Project Issues – Fill it as and how project progresses.	6

5.3	Project Risks – Identify if there are any risks that you foresee.	6

6	PROJECT REFERENCES – Any previous projects you have referred. If yes, please share the details.	7

7	APPROVALS	7

# PROJECT CHARTER PURPOSE

The project charter defines the scope, objectives, and overall approach for the work to be completed. It is a critical element for initiating, planning, executing, controlling, and assessing the project. It should be the single point of reference on the project for project goals and objectives, scope, organization, estimates, work plan, and budget. In addition, it serves as a contract between the Project Team and the Project Sponsors, stating what will be delivered according to the budget, time constraints, risks, resources, and standards agreed upon for the project.

# PROJECT EXECUTIVE SUMMARY

- Business Problem : Client is currently recording all manufacturing activities manually in logbooks.This manual process is inefficient,prone to errors,and makes it difficult to analyze the data for improving operational efficiency,reducing costs,and ensuring quality.The need to digitize this data is essential to enable advanced analytics that can provide insights into the manufacturing process.

- Business Objective : Maximize operational efficiency and minimize the occurrence of errors.

- Business Constraint : Maximize user adoption success criteria.

- Success Criteria:

  - Business Success Criteria : Achieving a 10% increase in profit margins through optimized solution.

  - Economic Success Criteria : Generating a 20% increase in revenue within the first year of implementation.

- Data Collection: Dataset collected from Kaggle and internal logs containing batch-wise details like Batch ID, Operator IDs, Material Types, QC results, and Accepted/Rejected cards. Imported into SQL, cleaned in Python, and visualized in Power BI for performance analysis.

- Scope: Focused on the Production and Quality Control Department to analyze efficiency, identify rejection causes, and improve process quality through dashboards

- Assumptions: 1) All production and QC data will be provided by the client organization.

- 2) The client will provide access to SQL servers and Power BI workspace.

- 3) Cloud storage and GPU resources will be provided by the customer.

- Risks: 1) Incomplete or inconsistent manufacturing data may delay preprocessing.

- 2)Missing data in key columns like QC results or card counts could affect accuracy.

- 3)Server connectivity issues during data extraction from SQL may slow progress.

- Costs: ₹8,000 – ₹10,000 (160  hours, academic project setup).

- Timeline: 20–25 days total — covering data collection, cleaning, EDA, dashboard creation, and final reporting.

- Approach: Follows CRISP-DM methodology – Business understanding → Data preparation → EDA → Evaluation → Dashboard deployment.

# PROJECT OVERVIEW

# The Credit Card Analysis Project focuses on digitizing and analyzing the credit card manufacturing process. The goal is to convert manual logbook records into a structured digital dataset to improve operational efficiency, minimize production errors, and provide data-driven insights.
The project involves data preprocessing, exploratory data analysis (EDA), and dashboard development using SQL, Python, and Power BI. It enables stakeholders to monitor production trends, analyze rejection causes, evaluate operator performance, and enhance decision-making in the Production and Quality Control departments.

# PROJECT SCOPE

## Project Deliverables

| Milestone | Deliverable |
| --- | --- |
| - Identifying Constraints and design the project architecture, explore various public forums to collect relevant data, Data Preparation. | ● Deliverable 1.1 — Identify constraints and design project architecture. ● Deliverable 1.2 — Explore Kaggle/public sources to collect relevant manufacturing data. ● Deliverable 1.3 — Data preparation (cleaning, transformation, imputation). |
| - EDA and Descriptive Analytics | ● Deliverable 2.1 — Perform Exploratory Data Analysis and generate descriptive analytics. ● Deliverable 2.2 — Document business and statistical insights. |
| - Show case and review, Final Presentation and documentation, Handover and KT. | ● Deliverable 3.1 — Showcase and review. ● Deliverable 3.2 — Final presentation and documentation. ● Deliverable 3.3 — Handover and Knowledge Transfer (KT). |

## Deliverables Out of Scope

- Web Application

- Mobile App

- Cloud based deployment

## Project Duration (start date: 22/09/2025 End date: 22/10/2025)

| Project Milestone | Date Estimate | Deliverable(s) Included | Confidence Level |
| --- | --- | --- | --- |
| - Identifying Constraints and design the project architecture, explore various public forums to collect relevant data, Data Preparation. | [15/09/2023] - [21/09/2023] | - Deliverable 1.1—Identifying Constraints and design the project architecture. - Deliverable 1.2—Explore various public forums to collect relevant data. - Deliverable 1.3— Data Preparation | [High] |
| - EDA and Descriptive Analytics | [22/09/2023] - [30/09/2023] | - Deliverable 2.1— EDA and Descriptive Analytics - Deliverable 2.2--- Insights documentation | [High] |
| - Show case and review, Final Presentation and documentation, Handover and KT. | [01/10/2023] - [05/10/2023] | - Deliverable3.1 – show case and review - Deliverable3.2 – Final Presentation and documentation - Deliverable3.3 – Handover and KT | [Medium] |

# PROJECT CONDITIONS

## Project Assumptions

- Data will be extracted from public sources and then client provided data is mapped and finally one master data will be shared by Innodatatics for further analysis.

- Dashboards and insights are mandatory.

## Project Issues

Priority Criteria

1 − High-priority/critical-path issue; requires immediate follow-up and resolution.

2	 − Medium-priority issue; requires follow-up before completion of next project milestone.

3	 − Low-priority issue; to be resolved prior to project completion.

4 − Closed issue.

| # | Date | Priority | Owner | Description | Status & Resolution |
| --- | --- | --- | --- | --- | --- |
| 1 | 06/09/2025 | Medium | Teja | Incomplete QC-related data affecting EDA | Resolved |

## Project Risks

| # | Risk Area | Likelihood | Risk Owner | Project Impact-Mitigation Plan |
| --- | --- | --- | --- | --- |
| 1 | Incomplete or inconsistent data | Medium | Teja | Validate data early, apply imputation and standardization using SQL/Python |
| 2 | Power BI server access delays | Medium | Teja | Use local Power BI for testing and switch to client workspace post-approval |

# PROJECT REFERENCES

| Project | Description |
| --- | --- |
| Part data integration in the Shop Floor Digital Twin: Mobile and cloud technologies to enable a manufacturing execution system | The article titled "Part data integration in the Shop Floor Digital Twin" discusses the development and implementation of a new Manufacturing Execution System (MES) that integrates part data into a digital twin of the shop floor. Utilizing Android devices and cloud computing tools, the system combines MTConnect data with real-time production information. This integration aims to enhance operational efficiency and provide a comprehensive view of manufacturing processes. |
| Manufacturing conversion cost reduction using quality control tools and digitization of real-time data | The article "Manufacturing conversion cost reduction using quality function deployment and DMAIC" explores how integrating Quality Function Deployment (QFD) with the DMAIC methodology can effectively reduce manufacturing conversion costs. It emphasizes prioritizing and analyzing cost factors to enhance process efficiency. |

# APPROVALS

Prepared by	Janagam Teja_______________________

Project Manager

Approved by	Sharat Chandra M____________________

Project Sponsor

__________________________________

Executive Sponsor

__________________________________

Client Sponsor